OMNI-GLASS

Product Requirements Document

The Open-Source Raycast for Screen Actions

| Field | Value |
| --- | --- |
| Document Status | Approved for Implementation |
| Version | 3.0 (Final Architecture) |
| Platform | Desktop: macOS / Windows / Linux |
| License | MIT (no AGPL dependencies) |
| Target User | Developers & Power Users |
| Date | February 19, 2026 |

CONFIDENTIAL

Table of Contents

1. Executive Summary	4

1.1 One-Line Pitch	4

1.2 What We Killed to Get Here	4

2. Target User & Market Position	4

2.1 Primary Persona	4

2.2 Secondary Persona	5

2.3 Competitive Positioning	5

3. User Experience Flow	6

3.1 Core Interaction Loop	6

3.2 UX Decisions We Locked	6

3.3 First-Run Onboarding	6

4. Technical Architecture	7

4.1 The Shell — Tauri (Rust)	7

4.2 The Eyes — Hybrid Vision Pipeline	7

4.3 The Brain — LLM Layer (Model-Agnostic)	9

4.4 The Hands — MCP Plugin System (Sandboxed)	9

5. ScreenPipe Integration Strategy	11

5.1 Relationship	11

5.2 Launch Plugin: ScreenPipe Bridge	11

6. Security & Privacy Model	12

6.1 Data Flow & Privacy	12

6.2 Sensitive Data Redaction	12

6.3 Prompt Injection Defense	12

6.4 MCP Supply Chain Risk	12

7. Performance Requirements	14

7.1 System Requirements	14

8. Phased Roadmap	15

Phase 1: Foundation (Weeks 1-10)	15

Phase 2: Local LLM + Plugin Foundation (Weeks 11-18)	16

Phase 3: Rich Vision + Ecosystem (Weeks 19-28)	17

Phase 4: Polish + Scale (Weeks 29-36)	17

9. Success Metrics	19

9.1 Launch Criteria (Phase 1 Complete)	19

9.2 Growth Metrics (6 Months Post-Launch)	19

10. Open Questions & Known Risks	20

11. Appendix	21

11.1 Related Documents	21

11.2 Technology Stack Summary	21

# 1. Executive Summary

Omni-Glass is an open-source, local-first desktop AI utility that lets users drag a bounding box over any region of their screen and instantly receive contextual, executable actions. It is a Snipping Tool with a brain.

The product occupies a specific strategic niche: the open-source, cross-platform, extensible alternative to Apple Intelligence’s Screen Aware Siri and Microsoft’s Click to Do. Where those walled-garden tools restrict actions to first-party integrations, Omni-Glass empowers developers and power users to build custom plugins (via the Model Context Protocol standard) for the long tail of desktop automation chores that Apple and Microsoft will never natively support.

## 1.1 One-Line Pitch

Raycast is to Spotlight what Omni-Glass is to Click to Do — the unlocked, extensible power-user tool.

## 1.2 What We Killed to Get Here

This architecture emerged from a rigorous process of elimination. Documenting what we killed is important because it constrains future scope creep.

| Failed Concept | Why We Killed It |
| --- | --- |
| Signal-0 (Android Notification Firewall) | Asking mainstream users to download a 1.5GB model to filter push notifications is a terrible value/friction ratio. Battery drain outweighed utility. |
| Admin of Life (Auto-Dispute Bot) | Users face bill disputes ~5 times per year. Lacks the daily, repetitive utility required for stickiness. |
| iOS System-Wide Agent | Apple’s sandbox prohibits SYSTEM_ALERT_WINDOW overlays, reading other apps’ screens, and cross-app DOM access. Cryptographically impossible for third parties. |
| Mass-Market Consumer Play | Apple Intelligence and Windows Click to Do will serve mainstream users for free. We cannot outspend Apple’s distribution. We pivoted to developer/power-user niche. |

# 2. Target User & Market Position

## 2.1 Primary Persona

Name: Alex — Senior Software Engineer, 28-42 years old

- Uses a Mac or high-spec Windows machine as their daily driver

- Already uses Raycast, Alfred, or Warp terminal for productivity

- Comfortable pasting an API key into a settings panel

- Regularly encounters terminal errors, foreign documentation, messy data tables, and confusing UIs

- Would pay for a Copilot+ PC but resents the vendor lock-in of Click to Do

- Values open-source, local-first, and privacy-respecting tools

## 2.2 Secondary Persona

Name: Jordan — Technical Product Manager / Data Analyst

- Not a developer, but technically literate enough to use CLI tools when guided

- Frequently snips data from dashboards and web apps into spreadsheets

- Primary use case: instant CSV/Excel export from screen-captured tables

- Values time-saving over configurability

## 2.3 Competitive Positioning

| Competitor | Type | Their Strength | Our Differentiation |
| --- | --- | --- | --- |
| Apple Screen Aware Siri | Built-in, closed | Zero friction for Apple users | We support custom actions, scripts, non-Apple apps |
| Windows Click to Do | Built-in, closed | Deep OS integration, NPU acceleration | Cross-platform, open-source, extensible via MCP plugins |
| ScreenPipe | Open-source, local | 24/7 screen memory with great API | We’re active execution; they’re passive memory. Complementary. |
| Open Interpreter | Open-source, CLI | Powerful shell automation | We wrap that power in a visual point-and-click interface |
| ChatGPT / Claude (web) | Cloud AI | Best reasoning quality | We execute actions locally, not just generate text suggestions |

# 3. User Experience Flow

## 3.1 Core Interaction Loop

The entire UX is five steps that take under 3 seconds from trigger to action menu:

| Step | Action | Duration | Detail |
| --- | --- | --- | --- |
| 1. Trigger | Click the Lens icon in menu bar/system tray | Instant | Persistent icon. Single click activates. |
| 2. Freeze | Screen dims and freezes in place | < 100ms | Visual signal that Omni-Glass is active. |
| 3. Snip | User drags a rectangular bounding box | ~1 second | Click and drag. Strict rectangle. No freeform. |
| 4. Classify | OCR extracts text; LLM generates action menu | < 1.5s skeleton | Skeleton menu appears immediately. Full actions stream in ~3s. |
| 5. Act | User clicks an action; result is executed locally | < 3 seconds | File saved, command proposed, text copied, etc. |

## 3.2 UX Decisions We Locked

| Decision | What We Chose | What We Rejected | Why |
| --- | --- | --- | --- |
| Trigger method | System tray icon click | Global hotkey | Hotkeys are developer-centric. A visual target is discoverable by all users. |
| Screen capture | Click + drag bounding box | Full-screen capture + AI crop | Sending a full 4K screenshot causes LLM hallucination. A user-drawn box scopes the input precisely. |
| Overlay style | Dimmed screen + rectangle | Floating orb / chat bubble | Floating elements cause vision models to hallucinate on their own UI. A dimmed freeze is unambiguous. |
| Action menu | Contextual popup below box | Side panel / chat interface | One-click actions are faster than typing prompts. Power users can type if needed via a search bar in the menu. |

## 3.3 First-Run Onboarding

The first-run experience is designed to optimize for the strongest possible first impression. Cloud LLM is the flagship; local is the fallback.

Screen 1: Welcome to Omni-Glass. Connect your brain. Large input fields for Anthropic, OpenAI, or Gemini API keys. Pre-selected: Claude. A “Test Connection” button verifies the key.

Screen 2: Prefer offline? Install a local model. Smaller text link. Explains: Requires 16GB+ RAM. Slower responses. Downloads Qwen-2.5-1.5B (~1.2GB).

Screen 3: Try it now. Guided first snip: highlights a sample error message on a tutorial overlay. User snips it, sees the action menu, clicks “Explain Error.”

# 4. Technical Architecture

The system is composed of four layers: Shell, Eyes, Brain, and Hands. Each layer is independently replaceable.

## 4.1 The Shell — Tauri (Rust)

The OS integration layer. Tauri provides native performance with a ~5MB binary (versus Electron’s 150MB+). The Rust backend handles screen capture, transparent overlays, and system tray integration through platform-specific APIs.

Platform-Specific Implementation

| Platform | Screen Capture | Overlay | Known Constraints |
| --- | --- | --- | --- |
| macOS | ScreenCaptureKit via Rust FFI | NSWindow with macos-private-api flag | Monthly screen recording re-prompt (Sequoia+). Private API = no App Store. Every macOS update may require testing. |
| Windows | Windows.Graphics.Capture API | Layered window with WS_EX_TRANSPARENT | SmartScreen warning on first unsigned launch. Otherwise well-supported. |
| Linux | xcap crate (X11) / experimental Wayland | X11 override-redirect window | Wayland compositor support varies. X11 is reliable. Wayland is best-effort. |

Critical: Tauri Does Not Have Native Screen Capture

Tauri does not ship a built-in screen capture API. A feature request (GitHub issue #12501) was filed in January 2025 and remains open. We must implement screen capture ourselves using platform-specific Rust crates (scrap, xcap, or direct FFI to ScreenCaptureKit/Windows.Graphics.Capture). Budget 4-6 weeks of platform engineering for this layer.

## 4.2 The Eyes — Hybrid Vision Pipeline

This is the key architectural decision that unlocks sub-2-second latency on consumer hardware. We use a two-tier vision system.

Fast Path (Default)

Uses OS-native OCR engines that require zero GPU, zero model downloads, and complete in under 300 milliseconds:

| Platform | OCR Engine | Latency | Notes |
| --- | --- | --- | --- |
| macOS | Apple Vision Framework | 50-200ms | Built into macOS 10.15+. Excellent accuracy. Free. |
| Windows | Windows.Media.Ocr | 100-300ms | Built into Windows 10+. Good accuracy. Free. |
| Linux | Tesseract OCR | 200-500ms | Open-source. Requires installation. Accuracy varies by config. |

The Fast Path handles approximately 80% of real-world use cases: error messages, data tables, email text, code snippets, and foreign-language paragraphs. If the snipped region contains readable text, the Fast Path extracts it instantly and sends it to the LLM as structured text.

Rich Path (On-Demand)

For UI element comprehension (detecting icons, buttons, interactive regions), users toggle “Analyze UI” mode. This loads:

- RT-DETR (Apache 2.0 license) for object detection — replacing YOLOv8 to avoid AGPL contamination

- Florence-2 (MIT license) for icon captioning and semantic understanding

Rich Path latency: 3-15 seconds on CPU, 0.5-2 seconds on GPU. This is acceptable because it is explicitly opt-in.

Why Not OmniParser V2 Out of the Box?

OmniParser V2 from Microsoft bundles a YOLOv8-based icon detection model under the AGPL license. AGPL is virally copyleft: distributing Omni-Glass with that component would require the entire project to be AGPL-licensed, which constrains monetization and commercial adoption. We replace YOLOv8 with RT-DETR (Apache 2.0) to keep the project MIT-licensed. This requires fine-tuning RT-DETR on UI element detection data — see Roadmap Phase 3.

## 4.3 The Brain — LLM Layer (Model-Agnostic)

Omni-Glass is fully model-agnostic. The LLM receives extracted text from the Eyes and performs two jobs: (1) classify the content and generate a contextual action menu, and (2) execute the selected action.

Supported Providers

| Provider | Type | Default Model | Speed | Quality | Cost |
| --- | --- | --- | --- | --- | --- |
| Anthropic Claude | Cloud (BYOK) | claude-haiku-4-5 (default) | Fast | ★★★★ | ~$0.002/snip |
| Claude (Quality Mode) | Cloud (BYOK) | claude-sonnet-4-5 (opt-in) | Slow (7-8s) | ★★★★★ | ~$0.011/snip |
| OpenAI GPT-4o | Cloud (BYOK) | gpt-4o | Fast | ★★★★★ | ~$0.005/snip |
| Google Gemini | Cloud (BYOK) | gemini-2.0-flash | Fast | ★★★★ | ~$0.002/snip |
| Ollama | Local | User-configured | Variable | Variable | Free |
| Built-in Local | Local (bundled) | Qwen-2.5-1.5B Q4 | 3-8s CPU | ★★★ | Free / Offline |

BYOK (Bring Your Own Key) Model

We do not run a proxy. We do not store API keys on any server. We do not take a percentage of API spend. The user’s API key is stored in their OS keychain (macOS Keychain / Windows Credential Manager) and communicates directly with the provider’s API endpoint. We are a software tool, not a SaaS middleman.

Local Model Fallback

When no cloud API key is configured, Omni-Glass uses a bundled Qwen-2.5-1.5B model via llama.cpp with Metal (macOS) or Vulkan (Windows/Linux) acceleration. This provides offline functionality with reduced quality. Users can also point to a running Ollama instance for access to any model in the Ollama registry.

Engineering note: Local models produce malformed JSON approximately 10-20% of the time. The LLM integration layer includes a multi-stage JSON extraction fallback (direct parse → code fence extraction → brace matching → repair) plus a hardcoded fallback action menu. See the LLM Integration PRD for implementation details.

## 4.4 The Hands — MCP Plugin System (Sandboxed)

Omni-Glass acts as a Model Context Protocol (MCP) client. Community-built MCP servers extend what actions the tool can perform. This is our primary extensibility moat and the key differentiator versus Apple Intelligence and Click to Do.

Plugin Capabilities

If a developer wants Omni-Glass to talk to Jira, format local Excel files, control Spotify, or query a database, they write a standard MCP server. Omni-Glass instantly inherits those capabilities.

Security Model (V1 Launch Requirement)

Every MCP plugin runs inside an OS-level sandbox. This is not a post-launch feature — it ships in V1.

| Platform | Sandbox Technology | Enforcement |
| --- | --- | --- |
| macOS | App Sandbox profiles with explicit entitlements | Filesystem, network, and env var access restricted per-plugin |
| Windows | AppContainer with restricted tokens | Process-level isolation with explicit capability grants |
| Linux | Bubblewrap / Flatpak sandbox | Namespace isolation with allowlisted paths and network |

When a user installs a community plugin, they see an explicit permission prompt modeled after mobile app permissions. Plugins cannot access files outside their declared paths, make network requests to undeclared domains, execute shell commands without explicit user approval, or access other plugins’ data.

# 5. ScreenPipe Integration Strategy

ScreenPipe is an open-source (MIT) tool that records your screen 24/7 and stores an OCR-indexed, searchable history in a local SQLite database. It has 12,000+ GitHub stars and an active developer community.

## 5.1 Relationship

| Dimension | ScreenPipe | Omni-Glass |
| --- | --- | --- |
| Mode | Passive memory | Active execution |
| Metaphor | Your screen’s DVR | Your screen’s remote control |
| Interaction | Search the past | Act on the present |
| License | MIT | MIT |
| MCP | MCP Server (exposes tools) | MCP Client (consumes tools) |

## 5.2 Launch Plugin: ScreenPipe Bridge

We ship a first-party MCP plugin that connects to ScreenPipe’s localhost API (port 3030). This enables a workflow where the user snips content (e.g., an invoice), clicks “Find in History,” and Omni-Glass queries the user’s local ScreenPipe database for matching OCR text across their recorded screen history.

Scope note: The ScreenPipe bridge uses text-based search against ScreenPipe’s existing API. Visual/semantic search depends on ScreenPipe’s API surface and may be limited in early versions. We will not build features that depend on unreleased ScreenPipe capabilities.

# 6. Security & Privacy Model

Security is a V1 requirement, not a post-launch feature. Our target users are developers who evaluate tools by reading the source code.

## 6.1 Data Flow & Privacy

| Data | Where It Goes | User Control |
| --- | --- | --- |
| Screenshot pixels | Never leave the device | Processed by native OCR locally |
| Extracted OCR text | Sent to cloud LLM (if BYOK configured) | User chooses provider. Local model = no transmission. |
| API keys | Stored in OS keychain only | Never transmitted to Omni-Glass infrastructure (we have none) |
| Plugin activity | Sandboxed per-plugin | Explicit permission grants per filesystem path and network domain |
| ScreenPipe data | Stays in local SQLite DB | Queried via localhost only. No cloud sync. |

## 6.2 Sensitive Data Redaction

Before sending OCR text to a cloud LLM, the pipeline scans for and redacts sensitive patterns: credit card numbers, Social Security numbers, API keys, AWS access keys, and private key blocks. The user sees a warning when redaction occurs. Local LLM calls skip redaction since data stays on-device.

## 6.3 Prompt Injection Defense

OCR-extracted text is untrusted user input. A webpage or document could contain adversarial text designed to hijack the LLM. Our defense is layered:

- Structural isolation: Extracted text is wrapped in XML tags. The system prompt scopes the LLM’s task to content within those tags only.

- Output validation: Every LLM response must pass JSON schema validation before reaching the frontend. Invalid responses are replaced with a hardcoded fallback menu.

- Command blocklist: Shell commands proposed by the LLM are checked against a regex blocklist covering recursive deletes, disk writes, fork bombs, and pipe-to-shell patterns. Blocked commands are rejected before reaching the user.

- User confirmation: All shell commands require explicit user approval via a confirmation dialog. No command auto-executes.

## 6.4 MCP Supply Chain Risk

The MCP ecosystem has documented supply chain attacks in 2025, including malicious packages, tool poisoning, and sandbox escapes. Our mitigations:

- All plugins run in OS-level sandboxes with declared permissions

- Plugin registry will require code signing and author verification

- Plugins are reviewed before being listed in the official registry

- Users can install unreviewed plugins at their own risk with an explicit warning dialog

# 7. Performance Requirements

These are hard engineering requirements. Every PR that touches the critical path must include benchmark results on the reference hardware. PRs that regress latency beyond these targets will be rejected.

| Metric | Target | Reference Hardware | Priority |
| --- | --- | --- | --- |
| Snip-to-skeleton (cloud LLM) | < 1.5 seconds | M1 MacBook Air 8GB + Haiku | P0 |
| Snip-to-full-actions (cloud LLM) | < 4 seconds | M1 MacBook Air 8GB + Haiku | P0 |
| Snip-to-full-actions (quality mode) | < 8 seconds | M1 MacBook Air 8GB + Sonnet | P2 |
| Snip-to-action-menu (local LLM) | < 8 seconds | M1 MacBook Air 8GB + Qwen-2.5-1.5B | P0 |
| OCR extraction latency | < 300ms | Any supported machine | P0 |
| App cold start | < 3 seconds | Any supported machine | P0 |
| Idle RAM usage | < 150 MB | Without local LLM loaded | P1 |
| RAM with local LLM loaded | < 3 GB | Qwen-2.5-1.5B Q4_K_M | P1 |
| Binary size (no models) | < 30 MB | All platforms | P1 |
| Rich Path (UI analysis) | < 15 seconds on CPU | M1 MacBook Air 8GB | P2 |

## 7.1 System Requirements

| Component | Minimum | Recommended |
| --- | --- | --- |
| RAM | 8 GB (cloud LLM only) | 16 GB+ (local LLM capable) |
| OS | macOS 13+ / Windows 10+ / Ubuntu 22.04+ | macOS 14+ / Windows 11 |
| Disk | 500 MB (app only) | 2 GB (with local model) |
| GPU | Not required | Recommended for Rich Path analysis |
| Network | Required for cloud LLM | Not required for local LLM / OCR |

# 8. Phased Roadmap

The roadmap is organized into four phases. Each phase has a clear definition of done and a go/no-go gate. No phase begins until the prior phase’s gate is passed.

## Phase 1: Foundation (Weeks 1-10)

Goal: A working end-to-end snip-to-action loop on macOS and Windows with cloud LLM.

Gate: Snip-to-skeleton in < 1.5 seconds, snip-to-full-actions in < 4 seconds on M1 MacBook Air 8GB with Claude API. Demo to stakeholders.

| Ticket | Description | Owner | Est. Weeks | Priority |
| --- | --- | --- | --- | --- |
| SHELL-01 | Tauri project scaffold with system tray, global activation | Platform | 1 | P0 |
| SHELL-02 | Screen freeze + dimmed overlay (macOS) | Platform | 2 | P0 |
| SHELL-03 | Screen freeze + dimmed overlay (Windows) | Platform | 2 | P0 |
| SHELL-04 | Bounding box drag selection with pixel capture | Platform | 2 | P0 |
| EYES-01 | Apple Vision Framework OCR bridge (Rust FFI) | Platform | 2 | P0 |
| EYES-02 | Windows.Media.Ocr bridge (Rust FFI) | Platform | 2 | P0 |
| EYES-03 | OCR output normalization + table/code detection heuristics | LLM | 1 | P0 |
| BRAIN-01 | LLM provider abstraction layer (Anthropic, OpenAI, Gemini) | LLM | 2 | P0 |
| BRAIN-02 | CLASSIFY system prompt + ActionMenu JSON schema validation | LLM | 1 | P0 |
| BRAIN-03 | EXECUTE system prompt + core tool definitions (write_file, clipboard, run_command) | LLM | 2 | P0 |
| BRAIN-04 | Sensitive data redaction pipeline | LLM | 1 | P1 |
| UI-01 | Action menu popup component (renders ActionMenu JSON) | Frontend | 2 | P0 |
| UI-02 | Settings panel: API key management with OS keychain storage | Frontend | 1 | P0 |
| UI-03 | First-run onboarding flow (3-screen wizard) | Frontend | 1 | P1 |
| INFRA-01 | CI/CD pipeline: build + test + sign for macOS and Windows | DevOps | 2 | P1 |

## Phase 2: Local LLM + Plugin Foundation (Weeks 11-18)

Goal: Offline mode works. MCP plugins are sandboxed and installable. The first community plugins exist.

Gate: Full offline snip-to-action works on 16GB Mac with < 8 second latency. A community contributor has built and published a plugin using our SDK.

| Ticket | Description | Owner | Est. Weeks | Priority |
| --- | --- | --- | --- | --- |
| BRAIN-05 | llama.cpp integration: Qwen-2.5-1.5B bundled with GBNF grammar enforcement | LLM | 3 | P0 |
| BRAIN-06 | Ollama provider integration (localhost:11434) | LLM | 1 | P1 |
| BRAIN-07 | Local model JSON fallback: multi-stage extraction + hardcoded fallback menu | LLM | 1 | P0 |
| HANDS-01 | MCP client implementation (stdio transport) | Platform | 2 | P0 |
| HANDS-02 | OS-level sandbox: macOS App Sandbox profiles | Platform | 3 | P0 |
| HANDS-03 | OS-level sandbox: Windows AppContainer | Platform | 3 | P0 |
| HANDS-04 | Permission prompt UI (per-plugin network/filesystem/env grants) | Frontend | 2 | P0 |
| HANDS-05 | Plugin manifest schema (omni-glass.plugin.json) + validation | Platform | 1 | P0 |
| PLUGIN-01 | First-party plugin: CSV Extractor | LLM | 1 | P1 |
| PLUGIN-02 | First-party plugin: Terminal Error Fixer | LLM | 1 | P1 |
| PLUGIN-03 | First-party plugin: ScreenPipe Bridge | LLM | 2 | P1 |
| DOCS-01 | Plugin developer guide + template repo + CLI scaffolding tool | All | 2 | P1 |
| SECURITY-01 | Command blocklist regex + prompt injection test suite (50+ cases) | LLM | 2 | P0 |

## Phase 3: Rich Vision + Ecosystem (Weeks 19-28)

Goal: UI element comprehension works. Plugin registry is live. Community is actively building.

Gate: RT-DETR fine-tuned on UI elements achieves >80% mAP on internal test set. Plugin registry has 10+ community plugins.

| Ticket | Description | Owner | Est. Weeks | Priority |
| --- | --- | --- | --- | --- |
| EYES-04 | RT-DETR fine-tuning on UI element detection dataset (Apache 2.0) | ML | 4 | P1 |
| EYES-05 | Florence-2 integration for icon captioning | ML | 2 | P1 |
| EYES-06 | “Analyze UI” toggle: load Rich Path models on-demand | Platform | 2 | P1 |
| EYES-07 | Benchmark suite: latency on reference hardware for both paths | Platform | 1 | P1 |
| HANDS-06 | Plugin registry: submission, code signing, and verification | Platform | 4 | P1 |
| HANDS-07 | Plugin discovery UI in settings panel | Frontend | 2 | P1 |
| PLATFORM-01 | Linux support: Tesseract OCR + Bubblewrap sandbox | Platform | 3 | P2 |
| UI-04 | Multi-monitor support | Frontend | 2 | P2 |
| UI-05 | Keyboard shortcut customization | Frontend | 1 | P2 |

## Phase 4: Polish + Scale (Weeks 29-36)

Goal: Production-quality release. Stable, performant, documented.

Gate: 1,000+ GitHub stars. Zero P0 bugs. All performance targets met on reference hardware.

| Ticket | Description | Owner | Est. Weeks | Priority |
| --- | --- | --- | --- | --- |
| UI-06 | Action history and undo system | Frontend | 2 | P2 |
| UI-07 | Ollama auto-discovery and model picker | Frontend | 1 | P2 |
| BRAIN-08 | Cost tracker: daily spend estimation with warning thresholds | LLM | 1 | P2 |
| BRAIN-09 | Multi-turn action refinement (conversational follow-up in action menu) | LLM | 3 | P2 |
| DOCS-02 | Comprehensive user documentation site | All | 3 | P2 |
| DOCS-03 | SECURITY.md: full threat model and audit trail | Security | 2 | P1 |
| QA-01 | Cross-platform smoke test suite (macOS, Windows, Linux) | QA | 3 | P1 |
| QA-02 | Accessibility audit (keyboard navigation, screen reader compat) | QA | 2 | P2 |

# 9. Success Metrics

## 9.1 Launch Criteria (Phase 1 Complete)

- Snip-to-skeleton in < 1.5 seconds, snip-to-full-actions in < 4 seconds on reference hardware (with cloud LLM)

- OCR extraction < 300ms on all supported platforms

- JSON schema validation pass rate > 98% across 3 cloud providers

- Zero unsafe commands reach the user in prompt injection test suite

- Sensitive data redaction accuracy > 99%

## 9.2 Growth Metrics (6 Months Post-Launch)

| Metric | Target | Measurement |
| --- | --- | --- |
| GitHub stars | 2,000+ | GitHub API |
| Monthly active users (MAU) | 500+ | Anonymous opt-in telemetry (off by default) |
| Community plugins published | 15+ | Plugin registry count |
| Average snips per active user per week | 10+ | Local analytics (never transmitted) |
| P0 bugs open | 0 | GitHub Issues |

# 10. Open Questions & Known Risks

| Risk | Severity | Mitigation | Status |
| --- | --- | --- | --- |
| macOS Sequoia monthly screen recording re-prompt degrades UX | High | Cannot be overridden. Document clearly in onboarding. Monitor Apple’s policy changes. | Accepted |
| Tauri transparent overlay uses macOS private API (no stability guarantee) | High | Pin Tauri version. Test against every macOS beta. Maintain fallback non-transparent mode. | Mitigating |
| RT-DETR fine-tuning on UI elements may not reach YOLOv8 accuracy | Medium | Phase 3 is explicitly gated on benchmark results. If accuracy is insufficient, defer Rich Path. | Monitoring |
| Apple Intelligence Screen Aware Siri may be good enough for our secondary persona | Medium | Double down on developer/power-user niche. MCP extensibility is our moat, not basic OCR actions. | Accepted |
| MCP ecosystem supply chain attacks | High | V1 sandbox + code signing. Explicit permission prompts. Security audit before registry launch. | Mitigating |
| Local LLM quality is inadequate for first impression | Medium | BYOK is the flagship experience. Local is framed as “offline fallback,” not the default. | Mitigated |
| ScreenPipe API may not support the query granularity we need | Low | Scope bridge to text-match queries only. Do not promise visual/semantic search until verified. | Scoped |

# 11. Appendix

## 11.1 Related Documents

| Document | Contents | Audience |
| --- | --- | --- |
| LLM Integration PRD | System prompts, tool definitions, JSON schemas, provider configs, safety code. All copy-pasteable. | LLM Engineering Team |
| README.md | Public-facing project overview, install instructions, contributor guide, plugin examples. | Open-Source Community |
| SECURITY.md | Full threat model, sandbox implementation spec, incident response plan. | Security Team + Auditors |
| Plugin Developer Guide | How to build, test, sign, and publish an Omni-Glass MCP plugin. | Community Developers |

## 11.2 Technology Stack Summary

| Layer | Technology | License | Why This Choice |
| --- | --- | --- | --- |
| Shell | Tauri 2.x (Rust) | MIT | 5MB binary, native OS hooks, no Electron bloat |
| Frontend | TypeScript + SolidJS (TBD) | MIT | Reactive, lightweight, fast rendering for action menu |
| OCR (Fast) | Apple Vision / Win OCR / Tesseract | Various (all permissive) | Zero GPU, sub-300ms, built into the OS |
| OCR (Rich) | RT-DETR + Florence-2 | Apache 2.0 + MIT | AGPL-free alternative to OmniParser’s YOLOv8 |
| LLM (Local) | llama.cpp | MIT | C/C++ inference, Metal/CUDA/Vulkan, broad model support |
| LLM (Cloud) | Anthropic / OpenAI / Gemini APIs | N/A (BYOK) | User pays directly. We’re the wrapper, not the provider. |
| Plugins | Model Context Protocol (MCP) | MIT | Anthropic’s open standard. Growing ecosystem. Future-proof. |
| Sandbox | App Sandbox / AppContainer / Bubblewrap | OS-native | Process-level isolation. No custom sandbox to maintain. |

END OF DOCUMENT

Omni-Glass PRD v3.0 — Approved for Implementation